Production-Ready Universal Product & Inventory Management System

Full Architecture, Database, API, UI, Inventory Ledger, Warehouse, Variant, Batch, Security and Rollout Specification

| Item | Value |
| --- | --- |
| Generated | 2026-05-12 |
| Database | Microsoft SQL Server |
| Backend | ASP.NET Core Web API + Dapper |
| Frontend | React dynamic catalog + inventory operations |
| Scope | Universal products: electronics, grocery, apparel, furniture, medicine-like batch goods, raw materials, digital/service catalog items |
| Strategy | Extend existing Billing catalog without big-bang rewrite |

Executive decision: The system will treat inventory as a financial-grade ledger. Product data can be flexible and metadata-driven, but stock movement must be strict, auditable, idempotent, and transaction-safe.

# Table of Contents

1. Executive Summary

2. Product Coverage and Business Scope

3. Core Design Principles

4. High-Level System Architecture

5. Domain Modules

6. Product Catalog Model

7. Variant Management

8. Dynamic Metadata and Universal Forms

9. Warehouse, Location and Bin Model

10. Inventory Ledger Architecture

11. Inventory Balance, Reservation and Availability

12. Batch, Lot, Serial Number and Expiry Handling

13. Units of Measure and Conversion Rules

14. Pricing, Tax and Commercial Rules

15. Database Schema Blueprint for SQL Server

16. API Surface and Contracts

17. UI/UX Application Flow

18. Search, Facets and Reporting

19. Security, RBAC and Tenant Isolation

20. Audit, Compliance and Operational Controls

21. Background Jobs and Reconciliation

22. Performance, Scale and Indexing

23. Integration and Eventing

24. Migration from Existing Billing System

25. Testing Strategy

26. Deployment and Observability

27. Risk Register and Mitigation

28. Implementation Roadmap

29. Final Production Checklist

30. Real-World Inventory Problems and Production Handling

31. Serialized Inventory / IMEI Tracking

32. Item-wise Profitability and Costing Engine

33. Product-Type Handling Matrix

34. Complete Stock Lifecycle States

35. Returns, Exchange, Warranty and After-Sales Handling

36. Reservation, Allocation and Overselling Protection

37. Additional SQL Server Schema Required for Real-World Coverage

38. Reports Required for Production Inventory

39. Non-Negotiable Implementation Rules

40. Real-World Readiness Checklist

# 1. Executive Summary

This document defines a production-ready universal product and inventory management system that can manage all major product types without creating separate product tables for every industry. The system extends an existing billing catalog while introducing a proper product master, variant engine, dynamic metadata, multi-warehouse inventory, batch and serial handling, reservation lifecycle, and an append-only inventory ledger.

The most important rule is simple: product information may be flexible, but stock movement must be strict. Every increase or decrease in stock must be represented by a ledger transaction that is idempotent, auditable, linked to a source document, tenant-scoped, and protected against concurrency bugs.

Production goal: The platform should work for retail, wholesale, ecommerce, distribution, manufacturing support, service catalogs, and multi-location businesses using the same core architecture.

## 1.1 Key outcomes

Universal catalog that supports simple products, configurable products, variants, bundles, kits, digital items, service items, raw materials and batch/expiry products.

Inventory ledger that records purchase, sale, return, transfer, damage, adjustment, reservation, release and stock-count movements.

Multi-tenant, multi-organization and warehouse-scoped security.

Dynamic field engine so categories can have custom attributes without adding fixed columns such as RAM, Size, Color or Organic to dbo.Products.

Backward-compatible migration from the existing Billing product table and StockQty column.

# 2. Product Coverage and Business Scope

| Product Type | Examples | How the system manages it |
| --- | --- | --- |
| Simple stock product | Notebook, chair, USB cable | One product with one default variant and inventory at warehouse level. |
| Variant product | T-shirt size/color, phone RAM/storage | Product master plus multiple ProductVariant rows and variant attributes. |
| Batch/expiry product | Milk, medicine-like goods, packaged food | Inventory tracked by Variant + Warehouse + Batch/Lot + ExpiryDate. |
| Serial-number product | Laptop, mobile phone, appliance | Stock unit tracked using SerialNumber records linked to variant and warehouse. |
| Weighted product | Rice, flour, fabric roll | Uses base unit with decimal quantity and conversion rules. |
| Bundle/kit | Computer set, grocery combo | Parent sellable SKU consumes child SKUs through BOM/kit component rules. |
| Service item | Installation, repair, consulting | No physical stock; can be invoiced but does not create inventory movement. |
| Digital product | License key, download product | No warehouse stock unless license keys are tracked as serial-like inventory. |
| Raw material | Wood, screw, fabric, chemical input | Inventory tracked and consumed through adjustment or production issue flow. |
| Asset/non-sellable item | Office equipment | Cataloged separately or flagged as non-sellable/non-stock item. |

## 2.1 Universal product classification

| Classification Field | Allowed Meaning |
| --- | --- |
| ProductNature | Physical, Service, Digital, Bundle, RawMaterial, Asset |
| InventoryTrackingMode | None, Quantity, Batch, Serial, BatchAndSerial |
| VariantMode | Single, VariantEnabled, Configurable |
| ValuationMode | None, WeightedAverage, FIFO, StandardCost |
| ShelfLifeMode | None, ExpiryRequired, ManufacturingDateRequired |
| SalesMode | Sellable, PurchasableOnly, InternalUseOnly |

# 3. Core Design Principles

Extend existing catalog; do not replace working billing features in a risky big-bang rewrite.

Keep dbo.Products universal. Do not add category-specific columns such as RAM, Color, Size, Organic, Fabric or ExpiryRule directly on Products.

Use ProductVariant as the sellable stock unit. Even simple products get one implicit default variant after migration.

InventoryTransaction is the source of truth. InventoryBalance is a derived snapshot/cache for fast reads.

Every stock movement must have a source document reference and an idempotency key.

All writes must be tenant-scoped and organization-scoped.

Never hard-delete products, variants, warehouses, batches or ledger entries.

Dynamic forms are rendered from metadata but validated on the server.

Reservation and availability are separate from physical on-hand stock.

Reconciliation jobs must prove that balance equals ledger before StockQty is retired.

# 4. High-Level System Architecture

The system is designed as a modular monolith first. This keeps development fast and consistent while maintaining clean boundaries that can later be extracted into services if scale requires it.

React Web UI
   |-- Product Wizard / Dynamic Forms
   |-- Variant Manager
   |-- Inventory Operations
   |-- Warehouse / Batch / Serial Screens
   |-- Reports and Search
        |
ASP.NET Core Web API
   |-- Catalog Module
   |-- Inventory Module
   |-- Pricing and Tax Module
   |-- Reporting Module
   |-- Security and Audit Module
        |
Dapper Repositories + SQL Server
   |-- Products / Variants / Metadata
   |-- Warehouses / Batches / Serials
   |-- InventoryTransaction Ledger
   |-- InventoryBalance Snapshot
   |-- Outbox Events / Audit Logs

## 4.1 Recommended deployment topology

| Layer | Production recommendation |
| --- | --- |
| Frontend | React app served through CDN or secure web host. |
| API | ASP.NET Core Web API behind HTTPS load balancer. |
| Database | Microsoft SQL Server with automated backups, point-in-time restore and index maintenance. |
| Cache | Optional Redis for catalog lookups and sessions; never source of truth for stock. |
| Queue/Jobs | Hangfire, Quartz.NET, Azure WebJobs or hosted background service for reconciliation and outbox processing. |
| Storage | Object storage for product images and documents; database stores metadata and URLs. |
| Monitoring | Structured logs, metrics, tracing, DB error alerts and stock anomaly alerts. |

# 5. Domain Modules

| Module | Responsibilities |
| --- | --- |
| Catalog | Products, categories, brands, units, product media, documents, metadata definitions, custom field values. |
| Variant | Variant axes, variant generation, variant-specific SKU, barcode, price, images, weight and dimensions. |
| Inventory | Warehouses, locations, balances, ledger transactions, stock adjustments, transfers, reservations. |
| Batch & Serial | Lot creation, expiry, FEFO/FIFO picking, serial allocation, warranty tracking. |
| Commercial | Price lists, tax groups, discounts, margin rules and customer/vendor item mappings. |
| Search & Reporting | Faceted search, stock ledger report, valuation report, low-stock report, expiry report. |
| Security | Tenant isolation, organization scoping, RBAC, policy checks and warehouse permissions. |
| Audit & Compliance | Audit logs, immutable ledger, reconciliation reports, approval workflows for adjustments. |
| Integration | Outbox events, import/export, ecommerce/POS/accounting sync. |

# 6. Product Catalog Model

The product master stores stable, cross-industry fields only. Attributes that vary by business category are stored using metadata definitions and values.

## 6.1 Core product fields

| Field | Purpose |
| --- | --- |
| ProductId | Internal unique identifier. |
| TenantId / OrganizationId | Isolation and workplace scoping. |
| CategoryId / BrandId / UnitId | Existing catalog relationships. |
| Name / SKU / Barcode | Standard identification fields. |
| ProductNature | Physical, Service, Digital, Bundle, RawMaterial or Asset. |
| HasVariants | Whether variants are enabled. |
| DefaultVariantId | Used for simple products and backward compatibility. |
| InventoryTrackingMode | None, Quantity, Batch, Serial or BatchAndSerial. |
| IsSellable / IsPurchasable | Controls sales/purchase flow. |
| TaxGroupId | Tax calculation reference. |
| Status | Draft, Active, Archived, Discontinued. |
| IsActive / DeletedUtc / DeletedBy | Soft delete support. |

## 6.2 Forbidden product columns

The following must not be added as dedicated columns to dbo.Products because they are category-specific attributes:

RAM

Storage

Color

Size

Organic

Fabric

ScreenSize

WoodType

ExpiryType

SpiceLevel

Voltage

WarrantyMonths as a category-specific attribute unless made universal by business decision

# 7. Variant Management

A variant is the exact sellable and stock-tracked form of a product. For example, a shirt product may have variants like Red-M, Red-L, Blue-M and Blue-L. A phone may have variants like 8GB RAM / 128GB Storage / Black.

## 7.1 Variant rules

Every physical stock product must resolve to a VariantId before inventory movement.

Simple products automatically receive one default variant.

Variant SKU and barcode must be unique per tenant/organization.

Variant attributes are key/value pairs such as Color=Black and Size=M.

Variant generation must support selective combinations, not only full Cartesian generation.

Variant explosion protection must prevent accidental creation of thousands of unusable SKUs.

## 7.2 Variant explosion control

| Risk | Control |
| --- | --- |
| Too many combinations | Preview count before generation and require confirmation above threshold. |
| Invalid combinations | Allow disabled combinations and selective generation. |
| Duplicate SKUs | Unique index on TenantId + OrganizationId + SKU. |
| Operational clutter | Allow archive/discontinue but never hard-delete variants with transactions. |
| Wrong invoice line | Sales posting must require ProductId + VariantId for variant products. |

# 8. Dynamic Metadata and Universal Forms

Dynamic metadata allows every category to define its own fields without changing database schema. React renders forms from server-provided JSON, while the backend remains responsible for validation and persistence.

## 8.1 Metadata definition structure

{
  "fieldKey": "ram",
  "label": "RAM",
  "type": "select",
  "required": true,
  "appliesTo": "Variant",
  "sectionName": "Technical Specifications",
  "displayOrder": 10,
  "validation": { "allowedValues": ["4GB", "8GB", "16GB"] },
  "searchable": true,
  "filterable": true
}

## 8.2 Field types

| Field Type | Examples |
| --- | --- |
| Text | Model number, fabric name |
| Number | Warranty months, wattage |
| Decimal | Weight, length, density |
| Boolean | Organic, waterproof |
| Select | RAM, storage, size |
| Multi-select | Compatible devices |
| Date | Manufacturing date |
| File/Image | Certificate, product manual |
| Rich text | Long description |
| Measurement | Dimension with unit |

## 8.3 Server-side validation

Frontend dynamic forms improve flexibility but must not be trusted.

Backend validates required fields, data type, allowed values, min/max and tenant ownership of field definitions.

Published field definitions should be locked or versioned to avoid breaking old product records.

Searchable fields should be mirrored into a SearchFacet table for performance.

# 9. Warehouse, Location and Bin Model

The system supports multiple warehouses and optional internal locations/bins. A warehouse may represent a shop, store room, truck, ecommerce fulfillment center or damage location.

| Entity | Purpose |
| --- | --- |
| Warehouse | Main stock site such as Lucknow Store, Online Warehouse or Supplier Return Area. |
| WarehouseLocation | Optional zone, rack, shelf or bin inside a warehouse. |
| InventoryBalance | Fast current quantity by Variant + Warehouse + optional Batch/Serial scope. |
| TransferOrder | Movement request from one warehouse to another. |
| StockCount | Physical count session used for adjustment approval. |

## 9.1 Warehouse permissions

Users may have access to all warehouses or selected warehouses only.

Inventory adjustment should require inventory.adjust permission.

Transfer should require inventory.transfer permission at source and destination warehouses.

Negative stock permission should be separate and disabled by default.

# 10. Inventory Ledger Architecture

The inventory ledger is the heart of the system. Every stock movement creates one or more immutable ledger rows. The ledger must be append-only. Correction is done by reversal transactions, not by editing old transactions.

## 10.1 Ledger transaction types

| Type | Quantity Effect | Example |
| --- | --- | --- |
| PURCHASE_RECEIPT | Increase | Vendor purchase received. |
| SALE_ISSUE | Decrease | Invoice posted or item shipped. |
| SALE_RETURN | Increase | Customer returned item. |
| PURCHASE_RETURN | Decrease | Goods returned to supplier. |
| TRANSFER_OUT | Decrease | Stock leaves source warehouse. |
| TRANSFER_IN | Increase | Stock arrives at destination warehouse. |
| DAMAGE | Decrease or move bucket | Damaged stock written off. |
| ADJUSTMENT_POSITIVE | Increase | Physical count found extra stock. |
| ADJUSTMENT_NEGATIVE | Decrease | Physical count found shortage. |
| RESERVE | Reserve only | Order reserves stock. |
| RELEASE_RESERVATION | Release reserve | Order cancelled. |
| COMMIT_RESERVATION | Decrease available/on hand | Reserved stock shipped. |
| PRODUCTION_CONSUME | Decrease | Raw material consumed. |
| PRODUCTION_OUTPUT | Increase | Finished good produced. |

## 10.2 Required ledger fields

| Field | Why required |
| --- | --- |
| InventoryTransactionId | Primary key. |
| TenantId / OrganizationId | Security and isolation. |
| VariantId | Stock-tracked item. |
| WarehouseId | Stock location. |
| BatchId / SerialId | Required depending on tracking mode. |
| QtyChange | Signed quantity change. |
| QuantityBucket | Available, Reserved, Damaged, Returned, Incoming. |
| TransactionType | Business reason. |
| SourceDocumentType | Invoice, Purchase, Transfer, Adjustment, StockCount, Production. |
| SourceDocumentId / SourceLineId | Reconciliation to business document. |
| IdempotencyKey | Prevents duplicate posting on retries. |
| CreatedBy / CreatedUtc | Audit and accountability. |
| ReversalOfTransactionId | Correction link. |
| MetadataJson | Safe extension for operational metadata. |

## 10.3 Idempotency rule

Critical production rule: The same business event must never reduce or increase stock twice. Use a unique constraint on TenantId + SourceDocumentType + SourceDocumentId + SourceLineId + TransactionType or a generated IdempotencyKey.

CREATE UNIQUE INDEX UX_InventoryTransaction_Idempotency
ON dbo.InventoryTransaction(TenantId, OrganizationId, IdempotencyKey)
WHERE IdempotencyKey IS NOT NULL;

# 11. Inventory Balance, Reservation and Availability

InventoryBalance provides fast reads for current stock, but it is not the legal source of truth. It must be rebuildable from InventoryTransaction at any time.

## 11.1 Availability formula

OnHandQty      = sum(physical ledger movements)
ReservedQty    = sum(open reservations)
DamagedQty     = stock not sellable
AvailableQty   = OnHandQty - ReservedQty - DamagedQty
IncomingQty    = confirmed inbound purchase or transfer not yet received

## 11.2 Reservation lifecycle

| Step | Description |
| --- | --- |
| Reserve | Order/cart/invoice draft allocates quantity. |
| Expire | Reservation is automatically released if not completed before expiry. |
| Release | User cancels or edits order and stock becomes available again. |
| Commit | Invoice/shipment posts and reserved quantity becomes actual stock issue. |
| Backorder | If allowed, order continues without full availability. |
| Partial commit | Only shipped quantity is committed; remaining reservation remains or releases. |

## 11.3 Concurrency control

Stock mutation must lock or version the balance row so two users cannot sell the same last item at the same time.

-- Pattern: lock the balance row before mutation
SELECT AvailableQty
FROM dbo.InventoryBalance WITH (UPDLOCK, HOLDLOCK)
WHERE TenantId=@TenantId AND VariantId=@VariantId AND WarehouseId=@WarehouseId;

-- Then validate quantity, insert ledger row, update balance in the same DB transaction.

# 12. Batch, Lot, Serial Number and Expiry Handling

## 12.1 Batch/Lot model

Batch tracking is required for products where expiry, manufacturing lot, vendor lot, recall or quality status matters.

| Field | Purpose |
| --- | --- |
| BatchId | Unique batch identity. |
| VariantId | Product variant linked to the batch. |
| BatchNo / LotNo | Supplier or internal lot number. |
| ManufacturingDate | Optional production date. |
| ExpiryDate | Required for expiry-controlled items. |
| QualityStatus | Released, Quarantine, Blocked, Recalled. |
| CostLayerId | Optional valuation link. |

## 12.2 Picking rules

| Rule | Use case |
| --- | --- |
| FEFO | First expiry first out for grocery/medicine-like goods. |
| FIFO | First received first out for general stock. |
| Manual batch selection | Warehouse operator selects exact batch. |
| Blocked batch exclusion | Do not sell batches in quarantine/blocked status. |
| Near-expiry alerts | Warn before expiry date threshold. |

## 12.3 Serial number model

Serial tracking is used when each unit has a unique identity, such as mobile phones, laptops and appliances. Serial numbers move with warehouse and status changes.

# 13. Units of Measure and Conversion Rules

The system must support piece, box, kg, gram, liter, meter and custom business units. All ledger quantities should be stored in a base unit to avoid confusion.

| Rule | Recommendation |
| --- | --- |
| Precision | Use DECIMAL(18,6) or stricter business precision. |
| Base unit | Each product has one base inventory unit. |
| Purchase unit | Can differ from base unit, e.g., 1 box = 12 pieces. |
| Sales unit | Can differ from base unit, e.g., sell in piece but buy in carton. |
| Cycle prevention | UnitConversion graph must not allow circular inconsistent conversions. |
| Rounding | Define rounding mode per unit and transaction type. |

# 14. Pricing, Tax and Commercial Rules

Pricing should remain separate from inventory. Stock movement tells what happened physically; pricing and tax tell what happened commercially.

| Feature | Description |
| --- | --- |
| Base sale price | Default price on product or variant. |
| Price list | Customer group, channel or date-based pricing. |
| Purchase cost | Vendor cost stored from purchase line, not manually trusted from product only. |
| Tax group | GST/tax mapping separate from product metadata. |
| Discount rules | Applied in billing module, not inventory ledger. |
| Margin reports | Calculated from sale price and cost/valuation layers. |

# 15. Database Schema Blueprint for SQL Server

The following tables form the recommended production blueprint. Names can be aligned with existing dbo naming conventions.

| Table | Purpose |
| --- | --- |
| dbo.Products | Universal product master with existing fields preserved. |
| dbo.ProductVariant | Sellable and stock-tracked SKU rows. |
| dbo.ProductVariantAttribute | Variant axis key/value pairs. |
| dbo.ProductCustomFieldDefinition | Dynamic field definitions per tenant/category. |
| dbo.ProductCustomFieldValue | Custom values for product or variant. |
| dbo.SearchFacet | Fast faceted filtering for searchable metadata. |
| dbo.Warehouse | Stock site. |
| dbo.WarehouseLocation | Optional bin/rack/shelf. |
| dbo.Batch | Batch/lot/expiry information. |
| dbo.SerialNumber | Unit-level tracking. |
| dbo.InventoryTransaction | Append-only ledger. |
| dbo.InventoryBalance | Current derived balance snapshot. |
| dbo.InventoryReservation | Reservation lifecycle tracking. |
| dbo.UnitConversion | Conversion graph. |
| dbo.AuditLog | Security and change audit. |
| dbo.OutboxEvent | Reliable integration event publishing. |
| dbo.StockCountSession / Lines | Physical stock count workflow. |
| dbo.ProductDocument | Manuals, certificates, images metadata. |

## 15.1 Critical indexes

-- Product/variant uniqueness
CREATE UNIQUE INDEX UX_ProductVariant_SKU
ON dbo.ProductVariant(TenantId, OrganizationId, SKU)
WHERE SKU IS NOT NULL AND IsDeleted = 0;

-- Fast ledger history
CREATE INDEX IX_InventoryTransaction_VariantWarehouseDate
ON dbo.InventoryTransaction(TenantId, OrganizationId, VariantId, WarehouseId, CreatedUtc DESC);

-- Fast balance lookup
CREATE UNIQUE INDEX UX_InventoryBalance_Scope
ON dbo.InventoryBalance(TenantId, OrganizationId, VariantId, WarehouseId, ISNULL(BatchId,0));

-- Fast metadata search
CREATE INDEX IX_SearchFacet_FieldValue
ON dbo.SearchFacet(TenantId, OrganizationId, FieldKey, NormalizedValue);

## 15.2 Soft delete and audit columns

IsActive

IsDeleted

DeletedUtc

DeletedBy

CreatedUtc

CreatedBy

UpdatedUtc

UpdatedBy

RowVersion for concurrency-sensitive tables

# 16. API Surface and Contracts

| Area | Endpoint Examples |
| --- | --- |
| Catalog | GET /api/v1/products, POST /api/v1/products, PUT /api/v1/products/{id} |
| Dynamic Form | GET /api/v1/products/dynamic-form-template, GET /api/v1/products/{id}/dynamic-form |
| Variant | POST /api/v1/products/{id}/variants/proposal, POST /api/v1/products/{id}/variants |
| Warehouse | GET /api/v1/warehouses, POST /api/v1/warehouses |
| Inventory | POST /api/v1/inventory/transactions, GET /api/v1/inventory/balance |
| Reservation | POST /api/v1/inventory/reservations, POST /api/v1/inventory/reservations/{id}/release |
| Transfer | POST /api/v1/inventory/transfers, POST /api/v1/inventory/transfers/{id}/receive |
| Batch/Serial | POST /api/v1/batches, GET /api/v1/serials |
| Search | POST /api/v1/catalog/search |
| Reports | GET /api/v1/reports/stock-ledger, GET /api/v1/reports/low-stock |

## 16.1 Search DSL example

{
  "query": "samsung",
  "filters": [
    { "field": "category", "operator": "eq", "value": "Mobile" },
    { "field": "ram", "operator": "in", "value": ["8GB", "12GB"] },
    { "field": "availableQty", "operator": "gt", "value": 0 }
  ],
  "sort": [{ "field": "salePrice", "direction": "asc" }],
  "page": 1,
  "pageSize": 25
}

## 16.2 Inventory transaction API rule

Inventory transaction APIs must be protected from direct casual use. Most ledger rows should be produced by business workflows such as purchase receipt, invoice posting, transfer receive or approved stock adjustment.

# 17. UI/UX Application Flow

| Screen | Purpose |
| --- | --- |
| /products | Catalog list hub with search, filters and status. |
| /catalog/products/new | Universal create wizard. |
| /catalog/products/:id/edit | Edit core fields, dynamic sections and variants. |
| /catalog/products/:id/variants | Variant manager and SKU/barcode setup. |
| /inventory/dashboard | Stock summary, low stock, near expiry, pending transfers. |
| /inventory/stock-in | Purchase receipt/manual stock-in where permitted. |
| /inventory/stock-out | Manual stock issue where permitted. |
| /inventory/adjustments | Adjustment requests and approvals. |
| /inventory/transfers | Warehouse transfer workflow. |
| /inventory/reservations | Open reservations and expiry monitoring. |
| /reports/stock-ledger | Full ledger audit trail. |
| /reports/valuation | Stock valuation report. |

## 17.1 Product creation wizard

Select product nature and category.

Fill universal system fields.

Render category-specific dynamic fields.

Choose variant mode.

Generate or create default variant.

Set tracking mode: quantity, batch, serial or none.

Set warehouses/opening stock if authorized.

Review summary and publish product.

# 18. Search, Facets and Reporting

Search must support both universal fields and dynamic metadata. For performance, important searchable dynamic values should be normalized into SearchFacet rows rather than queried from raw JSON at scale.

| Report | Purpose |
| --- | --- |
| Stock Summary | Current on hand, reserved, available and damaged stock. |
| Stock Ledger | All movements with source document links. |
| Low Stock | Products below reorder point. |
| Near Expiry | Batch items approaching expiry. |
| Dead Stock | No movement for configured period. |
| Adjustment Report | Manual adjustments by user and reason. |
| Transfer Report | Pending, in-transit and completed transfers. |
| Valuation Report | Inventory value by warehouse/category. |
| Serial Trace | Serial number purchase-to-sale history. |

# 19. Security, RBAC and Tenant Isolation

| Security Area | Required Control |
| --- | --- |
| Tenant isolation | Every table has TenantId; every query filters by TenantId. |
| Organization scope | OrganizationId applied wherever workspace separation exists. |
| RBAC | Permissions such as catalog.manage, inventory.view, inventory.adjust, inventory.transfer, reports.view. |
| Warehouse permission | Users can operate only on authorized warehouses. |
| Adjustment approval | High-risk adjustments require approval workflow. |
| API authorization | Never rely only on frontend route hiding. |
| Sensitive operations | Log user, IP/device if available, old/new values and reason. |
| Row-level security | Optional SQL Server RLS for defense-in-depth when mature. |

# 20. Audit, Compliance and Operational Controls

Inventory is financially sensitive. The system needs audit controls similar to accounting systems.

Ledger rows are immutable; corrections use reversal transactions.

Product price, tax group, variant SKU, tracking mode and unit conversion changes must be audited.

Adjustment requires reason code and optional approval.

Backdated transactions require permission and are reported separately.

Admin data changes should record before and after JSON snapshots.

System should expose reconciliation status to administrators.

## 20.1 AuditLog fields

| Field | Purpose |
| --- | --- |
| AuditLogId | Unique audit record. |
| TenantId / OrganizationId | Scope. |
| EntityName / EntityId | Changed object. |
| Action | Create, Update, Delete, Approve, Reverse. |
| OldValueJson / NewValueJson | Before and after. |
| Reason | Mandatory for sensitive actions. |
| UserId / CreatedUtc | Who and when. |
| CorrelationId | Trace API/job request chain. |

# 21. Background Jobs and Reconciliation

| Job | Frequency / Trigger | Purpose |
| --- | --- | --- |
| LedgerBalanceReconciliation | Hourly/daily | Compare InventoryBalance with ledger aggregate. |
| ReservationExpiryJob | Every few minutes | Release expired reservations. |
| LowStockAlertJob | Scheduled | Notify reorder points. |
| ExpiryAlertJob | Daily | Alert near-expiry batches. |
| OutboxPublisher | Continuous | Publish integration events reliably. |
| SearchFacetRebuild | On demand / nightly | Repair search index/facet table. |
| StockValuationSnapshot | Nightly/monthly | Reporting performance. |
| DataRetentionArchive | Monthly/quarterly | Archive old ledger partitions if needed. |

## 21.1 Reconciliation rule

Go-live gate: Do not retire legacy StockQty until repeated reconciliation proves Product.StockQty, InventoryBalance and ledger-derived quantities are aligned for all active SKUs.

# 22. Performance, Scale and Indexing

Use narrow indexes on tenant, organization, variant, warehouse and date.

Use filtered indexes for active products and active variants.

Use SearchFacet for dynamic filter performance.

Avoid scanning InventoryTransaction for every product list page; read InventoryBalance for current stock.

Partition InventoryTransaction by month or quarter if volume becomes high.

Keep ledger immutable to simplify archival and audit.

Bulk imports should use staging tables and validation reports before publishing.

## 22.1 SQL Server data type guidance

| Data | Recommended Type |
| --- | --- |
| Money/price | DECIMAL(18,4) or business-approved precision. |
| Inventory quantity | DECIMAL(18,6). |
| JSON metadata | NVARCHAR(MAX) with ISJSON check where useful. |
| Concurrency token | ROWVERSION. |
| Timestamps | DATETIME2(3) UTC. |
| IDs | BIGINT identity or UNIQUEIDENTIFIER depending existing standard. |

# 23. Integration and Eventing

The system should use an outbox pattern for reliable integration with ecommerce, POS, accounting, warehouse apps and reporting pipelines.

| Event | When emitted |
| --- | --- |
| ProductCreated | Product is published. |
| ProductUpdated | Important catalog change. |
| VariantCreated | New sellable SKU created. |
| InventoryAdjusted | Approved adjustment posted. |
| StockReserved | Reservation created. |
| StockReleased | Reservation released. |
| StockCommitted | Sale/shipment committed. |
| TransferCreated | Warehouse transfer started. |
| TransferReceived | Warehouse transfer completed. |
| BatchNearExpiry | Expiry alert generated. |

## 23.1 Outbox table rule

Event record is inserted in same transaction as the business write.

Background publisher sends pending events.

Retries are safe and idempotent.

PublishedAt and AttemptCount are stored.

# 24. Migration from Existing Billing System

The existing Products table and StockQty column should remain during migration. The new inventory system should be introduced gradually.

| Phase | Action | Exit Criteria |
| --- | --- | --- |
| 1. Additive schema | Create new tables and nullable columns. | Existing billing continues working. |
| 2. Default variant backfill | Create one default variant per existing product. | Every stock product has DefaultVariantId. |
| 3. Opening ledger import | Create opening balance ledger rows from StockQty. | Ledger-derived stock equals StockQty. |
| 4. Shadow dual-write | Invoice/purchase flows write StockQty and ledger. | No mismatch in reconciliation report. |
| 5. Balance read switch | UI reads InventoryBalance for stock. | Stock screens match expected business values. |
| 6. Variant enforcement | VariantId required for stock movement. | No ProductId-only inventory posting remains. |
| 7. StockQty freeze | Stop trusting StockQty. | StockQty becomes legacy display or removed later. |
| 8. Cleanup | Remove old code paths after safe period. | All reports and operations use ledger. |

# 25. Testing Strategy

| Test Type | Important Cases |
| --- | --- |
| Unit tests | Quantity conversion, metadata validation, availability calculation. |
| Integration tests | Ledger insert + balance update in one transaction. |
| Concurrency tests | Two users selling last item simultaneously. |
| Idempotency tests | Same invoice post retried multiple times. |
| Migration tests | StockQty to default variant and opening ledger. |
| Permission tests | Warehouse-restricted user cannot adjust unauthorized warehouse. |
| Batch tests | FEFO allocation and expired batch blocking. |
| Serial tests | Cannot sell same serial twice. |
| Reconciliation tests | Balance rebuild from ledger matches snapshot. |
| UI tests | Dynamic form renders and validates required fields. |

# 26. Deployment and Observability

Use database migrations with idempotent SQL Server scripts.

Enable feature flags for ledger shadow mode, variant enforcement and StockQty retirement.

Use structured logging with CorrelationId and TenantId.

Monitor failed inventory posts, duplicate idempotency conflicts, negative stock attempts and reconciliation mismatches.

Back up database before major migration and test restore procedure.

Create dashboard for stock anomalies and job failures.

Keep audit logs and ledger protected from direct admin edits.

# 27. Risk Register and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| InventoryBalance drift | Wrong stock shown | Reconciliation job, LastLedgerId/checkpoints, rebuild tool. |
| Duplicate posting | Stock doubled or reduced twice | Idempotency keys and unique indexes. |
| Concurrent selling | Negative stock | UPDLOCK/HOLDLOCK or rowversion transaction pattern. |
| Variant explosion | Unusable catalog | Preview, threshold approval and selective generation. |
| Slow metadata search | Poor product listing performance | SearchFacet table and filtered indexes. |
| Hard delete breaks history | Ledger/report failure | Soft delete only. |
| Wrong unit conversion | Quantity mismatch | Base unit normalization and precision tests. |
| Unapproved adjustments | Fraud risk | RBAC, approval workflow and audit reason. |
| Migration mismatch | Billing disruption | Shadow mode and phased rollout. |
| Batch expiry missed | Customer safety/business loss | FEFO, expiry alerts and blocked batches. |

# 28. Implementation Roadmap

| Sprint/Phase | Deliverables |
| --- | --- |
| Phase A - Foundation | Schema, soft-delete fields, audit, tenant indexes, default variant design. |
| Phase B - Catalog Metadata | Dynamic field definitions, values, validation, form API, React renderer. |
| Phase C - Variants | Variant proposal, selective generation, SKU/barcode uniqueness. |
| Phase D - Ledger Core | InventoryTransaction, InventoryBalance, idempotency, concurrency tests. |
| Phase E - Warehouses | Warehouse, locations, permissions, balance views. |
| Phase F - Reservations | Reserve, release, expire, commit lifecycle. |
| Phase G - Batch/Serial | Batch expiry, FEFO/FIFO, serial allocation. |
| Phase H - Migration | Default variant backfill, opening ledger, dual-write. |
| Phase I - Reports/Search | Stock ledger, low stock, expiry, valuation, search facets. |
| Phase J - Production Hardening | Observability, reconciliation, outbox, backups, load tests. |

# 29. Final Production Checklist

| Area | Checklist Item | Status |
| --- | --- | --- |
| Catalog | Products are universal and category-specific fields are metadata only. | Pending |
| Variants | Every stock item resolves to VariantId. | Pending |
| Ledger | All stock movement uses InventoryTransaction. | Pending |
| Idempotency | Duplicate API retry cannot duplicate stock movement. | Pending |
| Concurrency | Last-item sale race condition is prevented. | Pending |
| Balance | InventoryBalance can be rebuilt from ledger. | Pending |
| Reservation | Reserve-release-expire-commit flow works. | Pending |
| Batch/Serial | Expiry and serial uniqueness rules are enforced. | Pending |
| Security | Tenant, organization and warehouse permissions are enforced. | Pending |
| Audit | Sensitive changes and adjustments are audited. | Pending |
| Migration | StockQty reconciliation is proven before cutover. | Pending |
| Reports | Stock ledger and summary reports match business documents. | Pending |
| Monitoring | Anomaly alerts and job failure alerts configured. | Pending |
| Backup | Restore drill completed. | Pending |

# 30. Conclusion

This specification converts the previous inventory plan into a complete production-ready universal inventory architecture. The system can handle all major product types by separating universal product identity, dynamic product attributes, variants, and strict inventory ledger logic. The most important production safeguards are idempotency, concurrency control, soft delete, audit logging, reservation lifecycle, reconciliation and phased migration from the existing StockQty model.

Final recommendation: Begin development with additive SQL Server migrations, default variant backfill, ledger shadow mode and reconciliation reporting before switching live inventory reads from StockQty to InventoryBalance.

# 30. Real-World Inventory Problems and Production Handling

This section extends the architecture so the system can handle real-world product and stock problems, not only basic quantity management. The key rule is: every business type chooses the correct tracking mode at product or variant level. A grocery item may use batch and expiry, a phone may use IMEI/serial number, apparel may use size/color variants, and loose material may use decimal quantity and unit conversion.

| Problem | Required Handling | System Module |
| --- | --- | --- |
| Which exact phone was sold? | Track each unit by IMEI/SerialNumber and link it to invoice line. | Serialized Inventory |
| What profit did each sale line generate? | Capture resolved cost price and sale price on every sale line. | Item-wise Profitability |
| Which expiry batch should be sold first? | Use FEFO allocation: First Expiry First Out. | Batch and Expiry |
| Two users sell last stock at same time. | Use stock reservation, row version, and transactional commit. | Concurrency Control |
| Customer returns a used/damaged item. | Return into Returned, Damaged, Refurbished, or Sellable bucket after inspection. | Return Lifecycle |
| Same item purchased at different costs. | Use FIFO, weighted average, or serial-specific costing. | Costing Engine |
| Bundle sold as one item but stock reduces from multiple items. | Explode kit/BOM components at sale posting. | Bundle / Kit Engine |
| Warehouse-to-warehouse transfer. | Create outbound and inbound transfer ledger with in-transit state. | Transfer Management |
| Loose goods like rice, oil, cable, fabric. | Use decimal quantity, base UOM, and conversion rules. | UOM Engine |
| Mismatch between physical and software stock. | Run stock count, variance approval, adjustment ledger, and audit. | Stock Audit |

# 31. Serialized Inventory / IMEI Tracking

Serialized inventory is mandatory for high-value or uniquely identifiable products such as mobile phones, laptops, vehicles, machines, medical devices, electronics, warranty products and rental assets. If five phones have the same model and configuration, the system must still store five separate unit records.

| Serial Field | Purpose |
| --- | --- |
| SerialId | Internal unique row id for the physical unit. |
| ProductId / VariantId | Links the unit to product and configuration. |
| SerialNumber | Manufacturer serial number where applicable. |
| IMEINumber1 / IMEINumber2 | Mobile phone IMEI tracking. |
| PurchaseLineId | Links exact unit to its purchase document and cost. |
| WarehouseId / BinId | Current physical location. |
| PurchaseCostPerUnit | Cost locked for item-wise profit. |
| Status | IN_STOCK, RESERVED, SOLD, RETURNED, DAMAGED, REPAIRED, TRANSFERRED. |
| SoldInvoiceLineId | Filled when exact unit is sold. |
| WarrantyStart / WarrantyEnd | Warranty tracking for customer and service support. |

## 31.1 Example: five identical phones, one sold

| IMEI | Product | Config | Cost | Status | Invoice |
| --- | --- | --- | --- | --- | --- |
| IMEI001 | Phone A | 8GB / 128GB / Black | 1000 | IN_STOCK | - |
| IMEI002 | Phone A | 8GB / 128GB / Black | 1000 | IN_STOCK | - |
| IMEI003 | Phone A | 8GB / 128GB / Black | 1000 | SOLD | INV-001 |
| IMEI004 | Phone A | 8GB / 128GB / Black | 1000 | IN_STOCK | - |
| IMEI005 | Phone A | 8GB / 128GB / Black | 1000 | IN_STOCK | - |

During sale, the cashier or API must select the actual available serial/IMEI item.

The invoice line stores SerialId, selling price, cost price and profit.

After posting, ProductSerial.Status changes from IN_STOCK or RESERVED to SOLD.

Warranty, return, exchange and service cases can later identify the same physical unit.

# 32. Item-wise Profitability and Costing Engine

The system must not calculate profit only at product-bunch level. Profit must be available per item, per invoice line, per batch, per serial number, per warehouse, per customer and per date range. This requires the sale line to store both selling price and resolved cost price at posting time.

| Costing Method | Best For | How Profit Is Resolved |
| --- | --- | --- |
| Serial-specific costing | Phones, laptops, machines, vehicles | Cost comes from the exact ProductSerial row sold. |
| FIFO | General trading goods with purchase lots | Oldest available purchase lot cost is consumed first. |
| FEFO | Expiry products like food and medicine | Earliest expiry batch is consumed first, with its batch cost. |
| Weighted average | Bulk goods and commodities | Average cost is recalculated after purchases. |
| Manual lot selection | Special business cases | User selects purchase lot/batch during sale. |
| Standard cost | Manufacturing or planned-cost reporting | Profit compares sale price with configured standard cost; variance tracked separately. |

## 32.1 Required sale line cost capture

SalesInvoiceLine: ProductId, VariantId, Qty, SellingPricePerUnit, Discount, Tax, NetSellingPrice, ResolvedCostPerUnit, GrossProfitPerUnit, TotalGrossProfit, CostingMethod, CostSourceId

SalesInvoiceLineSerial: InvoiceLineId, SerialId, SellingPrice, CostPrice, GrossProfit

SalesInvoiceLineCostAllocation: InvoiceLineId, PurchaseLineId/BatchId, Qty, CostPerUnit, TotalCost

## 32.2 Example: purchase ten phones and sell at different prices

| Sale | Qty | Cost / Unit | Sale / Unit | Profit / Unit | Total Profit |
| --- | --- | --- | --- | --- | --- |
| Sale 1 | 3 | 1000 | 1200 | 200 | 600 |
| Sale 2 | 5 | 1000 | 1400 | 400 | 2000 |
| Sale 3 | 2 | 1000 | 1300 | 300 | 600 |
| Total | 10 | - | - | - | 3200 |

# 33. Product-Type Handling Matrix

| Product Type | Tracking Mode | Important Real-World Rules |
| --- | --- | --- |
| Mobile / Laptop / Electronics | Variant + Serial/IMEI | Exact unit identity, warranty, return verification, serial-specific profit. |
| Grocery / Food | Batch + Expiry + FEFO | Expiry alerts, batch recalls, damaged/expired write-off, MRP and selling price by batch. |
| Medicine / Pharmacy | Batch + Expiry + Regulatory Fields | Batch number, manufacturer, prescription flags, near-expiry blocking. |
| Apparel / Shoes | Variant Axis | Size/color/style variants, barcode per variant, return/exchange by size. |
| Furniture | Variant + Optional Serial | Material, dimensions, warehouse location, delivery and installation status. |
| Loose Material | Decimal Quantity + UOM | Kg/gram/litre/metre conversions, weighing scale integration, rounding control. |
| Bundles / Kits | BOM / Component Explosion | Sell kit as one SKU; reduce component stock individually. |
| Digital Goods | License/Key Tracking | No warehouse stock; delivery key/status/audit required. |
| Services | Non-stock Product | No inventory movement; revenue and tax only. |
| Rental Assets | Serialized Asset Lifecycle | Available, rented, returned, damaged, maintenance, depreciation. |
| Manufactured Goods | BOM + Work Order | Consume raw materials; produce finished goods; track wastage and variance. |
| Consignment Stock | Ownership Flag | Stock stored in warehouse but not owned until sold or accepted. |

# 34. Complete Stock Lifecycle States

A production system must separate physical stock from business availability. The same product can exist in multiple states at the same time.

| State | Meaning | Typical Movement |
| --- | --- | --- |
| Incoming | Ordered but not physically received. | Purchase order created. |
| Received Pending QC | Received but not yet approved for sale. | Goods receipt completed. |
| Available | Sellable stock. | QC passed or direct purchase posted. |
| Reserved | Allocated to order but not invoiced/dispatched. | Customer order confirmed. |
| Picked / Packed | Removed from shelf for fulfilment. | Warehouse picking process. |
| Sold | Invoice posted and ownership transferred. | Sale posting. |
| In Transit | Moving between warehouses. | Transfer out created. |
| Returned Pending Inspection | Customer returned item; not yet sellable. | Return received. |
| Refurbished / Repaired | Restored item that can be resold. | Inspection passed after repair. |
| Damaged | Not sellable; may be written off. | Damage entry. |
| Expired | Expiry date passed or blocked. | Expiry job / stock audit. |
| Lost / Shrinkage | Physical stock missing. | Stock count variance. |

# 35. Returns, Exchange, Warranty and After-Sales Handling

Return request is linked to original invoice line and, where applicable, SerialId or BatchId.

Returned item enters RETURNED_PENDING_INSPECTION and does not immediately become available stock.

Inspection decides final bucket: sellable, damaged, repair, refurbish, scrap or supplier return.

Refund and stock movement are separate but linked documents.

Exchange creates two linked flows: return of old unit and sale/issue of replacement unit.

Warranty claim can verify exact IMEI/serial, purchase date, customer and invoice.

| Scenario | Correct Handling |
| --- | --- |
| Customer returns sealed phone | Move exact SerialId from SOLD to RETURNED_PENDING_INSPECTION, then AVAILABLE if approved. |
| Customer returns damaged phone | Move exact SerialId to DAMAGED or REPAIR; do not add to sellable stock. |
| Customer exchanges size M shirt for size L | Increase returned variant after inspection; reduce replacement variant. |
| Expired food item found | Move batch quantity from AVAILABLE to EXPIRED/DAMAGED through adjustment ledger. |
| Supplier return | Move stock out with reference to debit note or supplier return document. |

# 36. Reservation, Allocation and Overselling Protection

The system must prevent two users or channels from selling the same stock. Reservation is temporary allocation; sale is final consumption. Availability must be calculated as OnHand - Reserved - Blocked - Damaged - Expired, not only StockQty.

AvailableToSell = OnHandQty - ReservedQty - BlockedQty - DamagedQty - ExpiredQty

| Step | Action | System Rule |
| --- | --- | --- |
| 1 | Customer order created | Reserve stock by VariantId/WarehouseId and SerialId/BatchId if required. |
| 2 | Payment pending | Hold reservation until configured expiry time. |
| 3 | Invoice posted | Convert reservation to sale ledger movement. |
| 4 | Payment failed/cancelled | Release reservation automatically. |
| 5 | Reservation expired | Background job releases stock back to available. |

# 37. Additional SQL Server Schema Required for Real-World Coverage

| Table | Purpose |
| --- | --- |
| ProductSerial | Stores one row per physical serialized unit such as phone IMEI or laptop serial. |
| SalesInvoiceLineSerial | Links sold invoice line to exact serial units. |
| SalesInvoiceLineCostAllocation | Stores FIFO/FEFO/weighted cost split for each sale line. |
| StockReservation | Temporarily reserves stock for orders before final invoice. |
| ReturnAuthorization | Tracks return request, inspection status and refund/exchange decision. |
| StockInspection | Captures QC result for received or returned goods. |
| InventoryAdjustmentApproval | Approval workflow for manual stock changes. |
| ProductBundleComponent | Defines kit/bundle/BOM components. |
| ProductLicenseKey | Tracks digital product keys and delivery status. |
| StockCountSession / StockCountLine | Physical stock audit and variance posting. |
| InventoryCostLayer | Represents purchase lots/cost layers used by FIFO and weighted average. |
| InventoryOutboxEvent | Publishes stock events to ecommerce, accounting and warehouse integrations. |

# 38. Reports Required for Production Inventory

| Report | Answers This Question |
| --- | --- |
| Item-wise Profit Report | How much profit did each sold unit or invoice line generate? |
| Serial Traceability Report | Which customer purchased which IMEI/serial number? |
| Batch Expiry Report | Which stock is near expiry or already expired? |
| Stock Valuation Report | What is the current inventory value by FIFO/average/standard cost? |
| Gross Margin by Product/Category | Which products are profitable and which are low-margin? |
| Warehouse Stock Report | How much stock exists in each warehouse/bin? |
| Reservation Report | Which orders are holding stock? |
| Return and Damage Report | How much stock is returned, damaged, repaired or scrapped? |
| Stock Movement Ledger | Complete audit trail of every stock increase/decrease. |
| Reconciliation Report | Does balance snapshot match ledger total and physical count? |

# 39. Non-Negotiable Implementation Rules

For serialized products, invoice posting must require exact SerialId/IMEI selection before stock can be reduced.

For batch/expiry products, invoice posting must allocate BatchId using FEFO unless user has permission for manual override.

For normal non-serialized products, costing must resolve through FIFO or weighted average and save cost allocation rows.

For service products, no inventory ledger movement should be created.

For digital products, delivery/license status must be tracked instead of warehouse quantity.

Every sale line must store selling price, discount, tax, resolved cost, gross profit and source costing method.

Every return must reference original sale where possible and must not automatically increase sellable stock before inspection.

Manual adjustment must require reason, user, approval policy and audit trail.

InventoryBalance is never the legal source of truth; it is always rebuildable from InventoryTransaction.

Reports must be able to drill down from summary to invoice line, serial number, batch and ledger transaction.

# 40. Real-World Readiness Checklist

| Capability | Required Before Production |
| --- | --- |
| Can identify exact phone sold | ProductSerial + SalesInvoiceLineSerial implemented. |
| Can calculate profit per unit | Resolved cost saved on sale line. |
| Can handle grocery expiry | Batch, expiry date, FEFO and expiry alerts implemented. |
| Can prevent overselling | Reservations, concurrency control and idempotency implemented. |
| Can process returns safely | Inspection workflow and return stock buckets implemented. |
| Can support all product types | Tracking mode configured per product/variant. |
| Can audit every stock change | Append-only ledger and audit log implemented. |
| Can recover from bugs | Balance rebuild and reconciliation jobs implemented. |