# Universal Product & Inventory Management System

Planning & Implementation Strategy Document
Generated 2026-05-12 00:51
Database: Microsoft SQL Server · Extend existing Billing catalog
Source: Enterprise AI specification (metadata-driven catalog + ledger-based inventory)

# 1. Purpose of this document

This Word document records how we interpret the universal product/inventory AI specification, how it applies to the Billing workspace that already implements catalog and stock fields on SQL Server, and exactly what we will do next: extend—not replace—the current system with dynamic metadata, variants, and a transaction ledger. No PostgreSQL; all persistence is Microsoft SQL Server using the same migration style as existing dbo scripts.

# 2. Technology mandate: Microsoft SQL Server

All new tables, indexes, and JSON storage use SQL Server features (NVARCHAR(MAX) with JSON validation via application layer or CHECK constraints, OPENJSON / JSON_VALUE / JSON_QUERY where appropriate, filtered indexes, columnstore only if justified by reporting volume). Migrations live alongside existing scripts under db/migrations with idempotent IF OBJECT_ID patterns.

Runtime: ASP.NET Core Web API (existing BillingApp.Api).

Data access: Dapper + IDbConnectionFactory / SqlServerConnectionFactory (already wired).

Auth: JWT + workplace (TenantId, OrganizationId) scoping—reuse on all new tables.

Frontend: React (web/) — extend Products area with dynamic form routes; reports gain search only.

# 3. What already exists (baseline we extend)

The repository already implements product and inventory-related catalog behavior. Universal features must build on this baseline so invoices, purchases, and the current Products UI keep working during rollout.

| Area | Current state (representative) |
| --- | --- |
| Database | dbo.Products with TenantId, OrganizationId; SKU, Name, UnitPrice, StockQty, CategoryId, BrandId, UnitId, tax/GST fields, images, etc. (see db/migrations) |
| Backend | ProductRepository (Dapper), ProductsController under api/v1/products, category/brand/unit repos |
| Stock today | StockQty column on product — scalar, not variant-level, not ledgered |
| Frontend | ProductsPage — browse/edit catalog; not metadata-driven forms yet |

## 3.1 Extension principles

Additive T-SQL only for Phase 1–2: new tables + nullable columns on Products (e.g. HasVariants, DefaultWarehouseId) — never drop StockQty until ledger backfill is verified.

Dual-write or migration window: optionally mirror movements into InventoryTransaction while continuing to update StockQty for simple SKUs until cutover.

APIs remain backward compatible; new endpoints for dynamic-form and variants sit beside existing CRUD.

# 4. Analysis of the AI prompt

## 4.1 Core intent

Universal product model extended through metadata (dynamic fields + variant axes). Inventory changes only through an append-only ledger; multi-warehouse, batch/expiry, scale.

## 4.2 Non-negotiable architecture rules

No category-fixed static forms; no RAM/Color/Organic columns on dbo.Products.

Dynamic fields stored as definitions + values (EAV or JSON rows); SQL Server schema stays universal.

Forms driven by GET …/dynamic-form JSON — React renders dynamically.

Sellable stock authoritative at variant (+ warehouse + optional batch) once variants ship.

## 4.3 Mapping prompt → SQL Server

“JSONB” in prompt → NVARCHAR(MAX) JSON documents or normalized key/value tables with indexed persisted facets for hot filters.

“GIN index” → filtered nonclustered indexes on computed columns / indexed views / full-text if needed.

Redis (prompt): optional cache for session/catalog reads — not required for MVP ledger.

# 5. What we will do next (phased checklist)

Ordered actions. Each phase extends the Billing codebase and SQL Server schema. Sample seeds prove Samsung, banana, shirt, grocery, furniture scenarios without new fixed columns.

## Phase A — SQL Server schema (additive)

Author T-SQL migration scripts: ProductVariant, ProductCustomFieldDefinition, ProductCustomFieldValue, ProductVariantAttribute, Warehouse, InventoryBalance, InventoryTransaction, Batch, UnitConversion (extend existing Unit master if present), ProductDocument.

Alter dbo.Products: add HasVariants, optional Barcode, PrimaryVariantId nullable FK, JSON metadata bag column only if needed for migration — avoid duplicating vertical facts as columns.

Indexes: SKU/barcode per org, IX on InventoryTransaction (VariantId, WarehouseId, CreatedUtc), filtered indexes for active variants.

ER diagram: Product 1—N Variant; ledger lines reference VariantId (+ WarehouseId, BatchId optional).

## Phase B — Dynamic field engine (backend)

C# models + repository for field definitions (JSON schema: label, type, validation rules, flags, sectionName, displayOrder).

Persist values per ProductId / VariantId; validate server-side from stored JSON rules.

Integrate with existing ProductRepository.Create/Update paths without breaking current DTOs.

## Phase C — Dynamic form API

GET /api/v1/products/{id}/dynamic-form — merge system fields (from existing product row) + dynamic sections.

GET /api/v1/products/dynamic-form-template for create-empty wizard.

Map field types to renderer contracts for React.

## Phase D — Variant engine

Proposal API for Cartesian axes; persist confirmed ProductVariant + ProductVariantAttribute rows.

Price/barcode/weight per variant; images per variant optional.

Business rule: when HasVariants=1, invoices/picks resolve line items to VariantId.

## Phase E — Inventory ledger

InventoryTransaction types: PURCHASE, SALE, RETURN, DAMAGE, TRANSFER, ADJUSTMENT.

InventoryBalance maintained in same transaction as ledger insert (SERIALIZABLE or row versioning as designed).

Wire existing purchase post / invoice flows to emit ledger lines; define plan to reconcile StockQty vs sum(ledger) before retiring StockQty.

## Phase F — Units & conversions

Leverage existing Unit table; add UnitConversion with cycle detection.

Optional: normalize ledger quantities to base UOM.

## Phase G — Modular monolith boundaries

Catalog handlers: products, variants, images, documents, custom fields.

Inventory handlers: warehouses, balances, transactions.

Policies: catalog.manage, inventory.adjust, inventory.transfer.

## Phase H — Frontend

New routes: catalog wizard (/catalog/products/new, /catalog/products/:id/edit) using DynamicFormRenderer.

Inventory ops pages under /inventory/*.

Existing reports: add search only (debounced, URL sync); no visual redesign.

## Phase I — Search / facets

Persist searchable flags; SQL Server persisted computed columns or facet table for RAM/Storage-style filters.

POST /catalog/search with DSL + paging.

## Phase J — Samples & performance

Seed scripts for prompt examples (metadata-only attributes).

Bulk insert tests; consider partitioning InventoryTransaction by date if volume warrants.

# 6. What we implement & how we manage it

## 6.1 Product core + metadata

dbo.Products retains universal columns already in production; new attributes use definition/value tables or JSON blobs in SQL Server. Governance: lock definitions after publish; audit columns on sensitive changes.

## 6.2 Variants & inventory

Variants become first-class for stock. Legacy single-SKU products map to one implicit variant during migration so ledger code paths stay unified.

| Bucket | Meaning |
| --- | --- |
| Available | Sellable on hand |
| Reserved | Allocated to orders |
| Damaged | Write-off |
| Returned | Returns queue |
| Incoming | Inbound expected |

## 6.3 Reporting

Report pages unchanged visually; add search/filter parameters backed by same query patterns as catalog search.

# 7. Database summary (SQL Server)

| Table | Role |
| --- | --- |
| dbo.Products (extended) | Universal master; existing columns preserved |
| ProductVariant | SKU-level sellable row |
| ProductCustomFieldDefinition / Value | Dynamic schema & answers |
| ProductVariantAttribute | Axis key/value |
| Warehouse, Batch | Multi-site & expiry |
| InventoryBalance | Snapshot |
| InventoryTransaction | Append-only ledger |
| UnitConversion | UOM graph |

Forbidden on Products: RAM, Color, Size, Organic as dedicated columns — metadata only.

# 8. API surface (representative)

| Area | Examples |
| --- | --- |
| Catalog | Existing /api/v1/products/* + GET dynamic-form |
| Variants | POST variants/generate-proposal; POST variants |
| Inventory | POST /inventory/transactions |
| Search | POST /catalog/search |

# 9. UI routing

| Route | Purpose |
| --- | --- |
| /products (existing) | Transition to list hub; link to new wizard |
| /catalog/products/new | Universal create wizard |
| /catalog/products/:id/edit | Edit + dynamic sections |
| /inventory/* | Ledger / warehouses |
| /reports/* | + search only |

# 10. Risks & mitigations

StockQty vs ledger drift → reconciliation job + feature flag before dropping StockQty.

JSON query cost → persisted facets / indexed computed columns on SQL Server.

Invoice line migration → resolve ProductId to VariantId at posting time.

# 11. Deliverables

db/migrations/*.sql for SQL Server

Dapper repositories + API controllers

React DynamicFormRenderer + wizard routes

Integration tests for ledger invariants

# 12. Sign-off

Confirm SQL Server-only persistence.

Confirm extend-existing-products strategy (no big-bang rewrite).

Approve variant + ledger rollout plan.