# Billing Application - Implementation Plan

Version 1.0 - Generated 2026-05-09
Source markdown: IMPLEMENTATION_PLAN_V1.md

# Billing Application - Implementation Plan (Multipart) v1.0

Stack: ASP.NET Core Web API - Dapper - Clean Architecture - SQL Server - React + TypeScript + Vite

Requirements baseline: LOCKED v1 - see `docs/REQUIREMENTS_V1_LOCK.md`

Companion artifact: Generate Word via `python docs/generate_implementation_plan_docx.py`

# Document control

| Field | Value |
| --- | --- |
| Plan version | 1.0 |
| Related requirements | Billing Spec v1.0 LOCKED + stakeholder PDF |
| Backend | .NET 8 LTS (adjust pin in repo as needed) |
| Frontend | React 18+, TypeScript strict, Vite |
| ORM | Not used - Dapper + hand-written SQL only |

# Part 1 - Objectives and scope alignment

## 1.1 Goals

Deliver CORE-01 through CORE-15 (MVP) with minimal rework later: stable domain model, explicit SQL contracts, versioned APIs.

Lay foundations for FR-* extensions (inventory depth, marketplace catalog, advanced IAM) via extension points, not hacks.

## 1.2 Out of MVP (explicit)

Full marketplace variant matrix (FR-CAT-16) - scaffold hooks only if needed.

Full ABAC / delegation (FR-IAM-18/19) - MVP aligns with CORE-02 roles; JWT/RBAC baseline sufficient for v1 unless promoted.

## 1.3 Quality bar

Calculation fidelity: Invoice line + summary formulas match stakeholder Section 1.4.5-1.4.7 exactly; golden tests.

Audit: Immutable audit trail for financial edits (CORE-15 / stakeholder PDF Section 6).

API stability: `/api/v1/...` versioning; breaking changes require v2.

# Part 2 - High-level solution architecture

+-----------------+     HTTPS/JWT      +----------------------+
| React (Vite)    | <---------------> | ASP.NET Core API     |
| PWA + SW        |    SignalR (hub)   | Controllers          |
+-----------------+                    +----------+-----------+
      | offline cache                           |
      v                                           v
 IndexedDB                              +-------------------+
 sync queue                             | Application layer |
                                        | (use cases)       |
                                        +---------+---------+
                                                  |
                                        +---------+---------+
                                        v                   v
                                  +-----------+   +---------------+
                                  | Domain    |   | Infrastructure |
                                  | entities  |   | Dapper + SQL   |
                                  +-----------+   +--------+-------+
                                                           |
                                                    SQL Server

## 2.1 Bounded contexts (logical modules)

Align folders and Db schemas by module: Identity, Masters (customers, products), Sales, Purchases, Payments, CashBank, Reports, Audit.

# Part 3 - Backend (ASP.NET Core + Clean Architecture + Dapper)

## 3.1 Project layout

src/
  BillingApp.Domain/           # Entities, value objects, domain exceptions (no deps)
  BillingApp.Application/      # Interfaces, commands/queries, validators, DTOs for app layer
  BillingApp.Infrastructure/   # Dapper repositories, SqlConnection factory, migrations runner
  BillingApp.Api/              # Controllers, auth middleware, SignalR hubs, DI composition

References

`Application` -> `Domain`

`Infrastructure` -> `Application`, `Domain`

`Api` -> `Application`, `Infrastructure`

## 3.2 Clean Architecture rules

Domain: Pure C# - invoice math as domain methods where appropriate or dedicated CalculationService in Application with deterministic decimal behaviour (`decimal`, explicit rounding half-up at boundaries).

Application: One use-case per command/query file or cohesive service; interfaces `ICustomerRepository`, etc.; FluentValidation validators.

Infrastructure: Only layer that touches ADO/Dapper/SQL; map rows to domain entities via explicit mappers (no EF navigation graphs).

Api: Thin controllers - validate HTTP, call mediator/handlers, map to HTTP responses.

## 3.3 Dapper and repository pattern

`IDbConnectionFactory` opens `SqlConnection` scoped per HTTP request (`using` + async).

Repositories implement interfaces from Application; no generic God repository.

Prefer stored procedures for heavy reporting *or* parameterized SQL in repo classes - team picks one style per module and stays consistent.

Always `DynamicParameters` / anonymous params; guard against SQL injection.

## 3.4 Cross-cutting

ProblemDetails for errors; correlation ID middleware.

Serilog (file + Seq optional).

Health checks for DB connectivity.

## 3.5 API conventions

REST `/api/v1/resource`

Pagination `skip/take` or cursor for large lists

Idempotency-Key header on POST payments (recommended)

# Part 4 - Database (Microsoft SQL Server)

## 4.1 Principles

Naming: `dbo.Customers`, `InvoiceId`, `CreatedUtc` - pick PascalCase for columns and stick to it.

Keys: `uniqueidentifier` or `bigint` identity - choose one cluster strategy document-wide (recommend bigint identity for performance simplicity).

Money: `decimal(18,2)` for monetary columns; never `float`.

## 4.2 Migrations (no EF Core)

Options (pick one in sprint 0):

FluentMigrator in `Infrastructure` + CI runner, or

DbUp embedded SQL scripts in assembly.

Store scripts under `db/migrations/` with sequential numbering.

## 4.3 Core tables (MVP sketch)

`Users`, `Roles`, `UserRoles`

`Customers`, `CustomerInvoiceLabels` (4 labels)

`Products`

`Invoices`, `InvoiceLines`

`Payments`

`CreditNotes`

`SaleOrders`, `DeliveryChallans` (if MVP includes docs beyond invoice - match CORE-13)

`Purchases`, `PurchaseOrders`, `DebitNotes`

`BankAccounts`, `CashLedger`, `Cheques`

`AuditLog`

Add FK + indexes on `Invoice.CustomerId`, `InvoiceLines.InvoiceId`, `Payments.InvoiceId`.

## 4.4 Row-level scope

Prepare optional `BranchId` nullable columns early if multi-branch is likely - avoids painful migrations.

# Part 5 - Frontend (React + TypeScript + Vite)

## 5.1 Project layout

web/
  src/
    app/              # router, providers
    features/         # domain slices: invoices, customers, dashboard
    entities/         # types mirroring API contracts
    shared/           # ui kit, http client, hooks
    widgets/

## 5.2 Type safety

Strict TS - `"strict": true`

OpenAPI-generated clients optional phase 1b - otherwise hand-maintained `types/api.v1.ts` synced with backend.

## 5.3 State and data fetching

TanStack Query for server cache + retries + stale-while-revalidate.

Auth token in memory + refresh via http-only cookie pattern preferred for web (requires backend cookie endpoints).

## 5.4 UI

Component library: MUI or Ant Design - pick one for consistency (dashboards benefit from mature grids).

# Part 6 - Online / offline support

## 6.1 Requirements interpretation

Offline-capable POS-lite: queue mutations locally when navigator offline; sync when online.

Conflict strategy: Server wins on totals; client sees conflict payload if invoice changed server-side.

## 6.2 Implementation sketch

Service Worker (Workbox) for shell cache + API GET caching policy careful for finance - prefer online-first, offline queue writes only with explicit user acknowledgement.

IndexedDB tables: `outbox`, `snapshot_catalog`, `session`.

Background sync or manual "Sync now" button.

## 6.3 Minimal-change posture

All mutations hit same REST endpoints when online; offline replay sends identical payloads with client-generated dedupe keys.

# Part 7 - Live dashboards

## 7.1 Backend

SignalR hub `dashboardHub` - broadcast aggregates on invoice saved/payment posted (or poll fallback).

MVP metrics mirror CORE-04: counts/sums with cached snapshots optional (`DashboardSnapshot` table refreshed by triggers/jobs later - start with query).

## 7.2 Frontend

Subscribe on dashboard route mount; unsubscribe on leave.

TanStack Query `invalidateQueries` on hub events.

# Part 8 - Security and IAM (v1)

## 8.1 MVP

ASP.NET Core JWT Bearer access + refresh rotation endpoints (align future work with FR-IAM-*).

Password hashing ASP.NET Core Identity PasswordHasher or dedicated user store - avoid storing plain passwords.

Role claims map to Admin / BillingStaff / Accountant from CORE-02.

## 8.2 Transport and headers

HTTPS only prod; HSTS; secure cookies if refresh pattern uses cookies.

# Part 9 - Multipart delivery roadmap

## Phase 0 - Foundation (Week 1-2)

Solution skeleton, CI build, SQL migrations runner, auth skeleton, health checks.

DB schema v0: Users/Roles, Customers, Products stub.

## Phase 1 - CORE billing spine (Week 3-6)

Invoice CRUD + calculation engine + PDF invoice output.

Payments partial + statuses.

Dashboard metrics endpoints + React dashboard page.

## Phase 2 - Documents and purchasing (Week 7-9)

Estimates, sale orders, DCs; purchase side mirrors stakeholder Section 5.

Credit/debit notes linkage.

## Phase 3 - Cash and bank + reports (Week 10-12)

Bank/cash/cheque flows; report endpoints + export (Excel/PDF).

Audit trail UI slice.

## Phase 4 - Hardening (Week 13-14)

Performance tuning, security review, offline queue polish, E2E tests.

*(Calendar illustrative - adjust with team velocity.)*

# Part 10 - Testing, CI/CD, ops

## 10.1 Testing pyramid

Domain/Application: unit tests for calculations (highest ROI).

Infrastructure: integration tests against Docker SQL Server or LocalDB.

Api: WebApplicationFactory tests for auth + invoice happy paths.

Frontend: Vitest + RTL; Playwright smoke.

## 10.2 CI

`dotnet test`, `npm test`, lint, `dotnet format` optional.

## 10.3 Deployment

Containerize API optional; static hosting for Vite build (CDN).

# Part 11 - Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Invoice rounding ambiguity ("nearest 1") | Product owner signs single rounding rule; golden tests |
| Offline conflicts | Idempotency keys + server versioning on invoices |
| SQL drift | Migrations only via repo scripts; no manual prod edits |
| Scope creep | REQUIREMENTS_V1_LOCK + change requests |

# Appendix A - Repository conventions

`main` protected; PR reviews required.

Feature branches `feat/`, fixes `fix/`.

# Appendix B - Next enhancements (post-v1)

Promote via Requirements v2: FR-CAT-16 marketplace taxonomy, full IAM ABAC, inventory batches, e-invoice APIs.

# Appendix C - Repository scaffold (Version-1 kickoff)

| Path | Purpose |
| --- | --- |
| `BillingApp.sln` | .NET solution |
| `src/BillingApp.Domain` | Domain layer (add aggregates next) |
| `src/BillingApp.Application` | Use cases + `Abstractions/Data/IDbConnectionFactory` |
| `src/BillingApp.Infrastructure` | Dapper + `SqlServerConnectionFactory` + `DependencyInjection` |
| `src/BillingApp.Api` | ASP.NET Core API, Swagger, `GET /api/v1/health` |
| `web/` | React + TS + Vite; TanStack Query; `@microsoft/signalr` for live dashboards (wire in Phase 1) |
| `db/migrations/` | SQL scripts; add FluentMigrator or DbUp runner |

Word export: `python docs/generate_implementation_plan_docx.py` produces `docs/Billing_App_Implementation_Plan_V1.docx`.